Business Report

# Mazon Black Friday Payment System Failure

| Prepared By | Date | Audience |
| --- | --- | --- |
| Prasad Balan, Project Manager, Mphasis | April 20, 2025 | Emily Watson, UK |

Contents

Summary	3

Introduction	3

Root Cause Analysis	3

Remediation	3

Recommendations	4

Conclusion	4

# Summary

This report provides a summary of the Payment System failure during the peak period of the Black Friday Sales. This failure affected almost 40% of the overall transactions, which is indeed a grave matter of concern. This report highlights the root cause and provides remediation plans to avoid such outages in future along with improving application resiliency and overall performance of the system.

# Introduction

Mazon is much used eCommerce platform built to handle good amounts of customer transactions. However, this Black Friday Mazon experienced an unusually high volume of transactions which was well catered by the portal barring the payment interfacing system, which caused delays followed by ultimately crashing 40% of the transactions. Majority of customers in United States were affected, owing to direct impact on Mazon’s customer experience and revenue.

# Root Cause Analysis

Payment gateway failure was caused by the following reasons:

- Payment interface failed to implement frameworks like Circuit Breaker which could have avoid calling disrupted instance again and again, ultimately caused outages.

- Misconfigured autoscaling instances, it was found that payment interfaces threshold logic was not as expected owing to which multi-instances were not spawned as per CPU spike.

- Alerting, over all applications didn’t have specific microservice failure point alerts due to which the L1/L2 operate support missed notification causing the failures specific to payment system.

# Remediation

There were remediation efforts taken by the operate team, below are few of them

- Autoscaling parameters were rectified causing new scaling up of new good instances which were able to process the backlog payment queues and even retry failed cases.

- All the payment payloads were idempotent, so resetting the queues offsets to the point of failure time caused reprocessing of the failed cases.

- Timeout configuration was amped to give few extra seconds before relaying it out the payment failure to Mazon system.

- Alerts were configured to trap failures, timeouts, warnings for each microservice point of interaction, providing quick alert to operate to make timely intervention before the impact is widespread.

# Recommendations

To avoid such failures in the near  future, Mazon could take away the following implementations:

- Load Testing Solutions and payment gateways are critical part of the transaction hence heavy load testing and stress testing should be implemented in lower and similar prod like env. Not only to payment gateway but load testing should be done at breadth and depth in such a microservice oriented framework.

- Throttling framework, systems should be equipped with Circuit breaker or an equivalent framework which gives time for recovery for failed systems and also avoids sending traffic to bad nodes. In this case, payment gateway nodes were never allowed to recover due to missing breaker logic.

- Cloud based scaling solutions, autoscaling should be implemented and tested with correct configuration. Autoscaling should be configured at CPU threshold, Memory threshold and Custom threshold like specific days, time slots when there could be unanticipated requests coming in.

- Alerting mechanisms, strict and tightly coupled alerts should be configured at each integration point giving the application support team ample time to intervene and manually scale up instances or restart bad pods during such timeout scenarios.

# Conclusion

This Payment System failure during the peak period of the Black Friday Sales affected 40% of the overall transactions, which is indeed a grave matter of concern. By implementing the above recommendations, we could avoid such outages in future also improve application resiliency and overall performance of the system.